VIGIL

End-to-End Implementation Roadmap

Universal Database Observatory

March 2026  |  Version 1.0

PostgreSQL  ·  MySQL  ·  MongoDB

# Executive Summary

VIGIL is a multi-database monitoring tool designed to provide real-time intelligence across PostgreSQL, MySQL, and MongoDB from a single command center. This roadmap outlines a phased implementation plan to achieve end-to-end functionality comparable to leading solutions like pgAdmin, Datadog, and Grafana, while maintaining VIGIL's unique serverless architecture on Vercel with a Neon-powered control plane.

## Current State

The Neon control-plane migration is complete, cleanly separating authentication and metadata from monitored databases. The application has 45 screens spanning core monitoring, query analysis, infrastructure, security, observability, and administration. The backend supports dynamic connection pools, RSA-encrypted credential storage, SSH tunneling, and a database adapter pattern supporting PostgreSQL, MySQL, and MongoDB.

## Key Gaps Identified

Connection Onboarding: No guided first-run experience. New users face empty dashboards with no clear path to connect a database.

Multi-DB Dashboard: No unified view showing health status of all connected databases with one-click switching.

Visualization Layer: Query results need richer rendering, schema browsing is basic, and chart integration is underutilized.

Error Resilience: Inconsistent handling when connections drop. Some pages crash, others show cryptic errors.

# Architecture Overview

## Control Plane vs Data Plane

VIGIL follows a two-tier architecture. The control plane (Neon PostgreSQL in AWS Singapore) handles user authentication, session management, saved connections, feedback, and audit logs. The data plane consists of user-added database connections that are dynamically pooled and queried through adapter classes. This separation means VIGIL can monitor any database without coupling its own infrastructure to the monitored targets.

| Layer | Technology | Purpose | Data Stored |
| --- | --- | --- | --- |
| Control Plane | Neon PostgreSQL | Auth & Metadata | Users, sessions, connections, alerts, audit logs |
| Data Plane | Dynamic Pools | Monitoring Queries | None (stateless queries to target DBs) |
| Frontend | React + Vite | UI & Visualization | Session token, active connection ID (localStorage) |
| Backend | Express on Vercel | API Gateway | In-memory pool cache, connection cache |

## Database Adapter Pattern

The backend uses a factory pattern to route monitoring queries through type-specific adapters. Each adapter implements a common interface (connect, disconnect, getOverviewStats, getPerformanceStats, getTableStats) so the frontend can render the same dashboard components regardless of which database engine is connected. This pattern is the foundation for true multi-database support.

# Phase 1: Connection Onboarding Flow

Timeline: Sprint 1-2 (Weeks 1-4)

Priority: Critical

## Problem Statement

When a user first logs into VIGIL, they land on the Overview page with no database connected. The current experience shows a single onboarding card, but the rest of the 45 tabs show empty states, errors, or stale demo data. Leading tools solve this with a wizard-style onboarding that makes the first connection effortless.

## Implementation Plan

### 1.1 First-Run Detection

Add a firstLogin flag to the user record (set on first successful login)

After login, check if user has zero connections in vigil_connections

If first run, redirect to a dedicated /onboarding route instead of Overview

### 1.2 Connection Wizard Component

Step 1 - Choose Database Type: Card-based selector for PostgreSQL, MySQL, MongoDB with icons

Step 2 - Enter Credentials: Dynamic form fields based on DB type (host, port, database, user, password)

Step 3 - Advanced Options: SSL toggle, SSH tunnel configuration (collapsible)

Step 4 - Test & Connect: Auto-test with real-time status (connecting, success, failed with error details)

Step 5 - Discovery: Auto-detect schemas, tables, collections and show summary

### 1.3 Quick-Connect Templates

Pre-built templates for common providers: AWS RDS, Neon, Supabase, PlanetScale, MongoDB Atlas

Auto-fill host patterns, SSL defaults, and connection string parsing

Paste-a-connection-string mode that parses postgresql:// or mongodb+srv:// URLs

### 1.4 Empty State Overhaul

Create a reusable <NoConnectionBanner /> component

Replace all 45 tab empty states with consistent "Connect a database to see data" messaging

Include a one-click button to navigate to Connection Pool settings

Show contextual hints (e.g., "This page shows query performance metrics once connected")

## Files to Modify

| File | Changes |
| --- | --- |
| frontend/src/App.jsx | Add /onboarding route, first-run redirect logic |
| frontend/src/components/Onboarding/ | New directory: ConnectionWizard.jsx, QuickConnect.jsx, DBTypeSelector.jsx |
| frontend/src/components/shared/NoConnectionBanner.jsx | New reusable empty-state component |
| backend/server.js | Add GET /api/connections/count endpoint for first-run check |
| frontend/src/context/ConnectionContext.jsx | Add isFirstRun state, auto-redirect logic |

# Phase 2: Multi-Database Dashboard

Timeline: Sprint 3-4 (Weeks 5-8)

Priority: High

## Problem Statement

Users managing multiple databases need a single pane of glass showing the health of all connections, not just the active one. Currently, switching connections requires navigating to Connection Pool settings, which disrupts workflow. Leading tools provide a persistent connection switcher and an aggregate health dashboard.

## Implementation Plan

### 2.1 Connection Health Monitor

Background health-check loop: ping each saved connection every 60 seconds

Store health metrics in memory: latency, status (up/down/degraded), last-check timestamp

Expose via GET /api/connections/health endpoint (returns all connections with status)

Frontend polling: refresh health data every 30 seconds with exponential backoff on failure

### 2.2 Unified Dashboard Page

New "Fleet Overview" tab replacing current Overview as default landing page

Grid of database cards showing: name, type icon, status dot, latency, key metrics (QPS, active connections, cache hit ratio)

Click a card to switch active connection and navigate to its detailed Overview

Aggregate metrics row: total databases, healthy count, degraded count, down count

Mini sparkline charts per card showing 15-minute trends

### 2.3 Connection Switcher Widget

Persistent dropdown in the top navigation bar (always accessible)

Shows current connection name + status dot

Dropdown lists all connections grouped by DB type with health indicators

Quick switch: clicking a connection updates activeConnectionId and refreshes current page

Keyboard shortcut: Ctrl+K to open connection switcher (command palette style)

### 2.4 Per-Connection Isolation

Scope all monitoring caches to connectionId (prevent stale data when switching)

Clear in-flight API requests when connection switches (AbortController)

Show brief loading skeleton during switch transition (not full page reload)

Persist per-connection preferences: refresh interval, collapsed sections, chart timerange

## Architecture Diagram

Connection health monitoring runs as a background interval on the backend. Each health check creates a minimal pool (max: 1), runs SELECT 1, measures latency, and destroys the pool. Results are cached in a Map<connectionId, HealthStatus> and served via the health endpoint. This avoids keeping idle connections open to monitored databases.

# Phase 3: Visualization & Query Layer

Timeline: Sprint 5-7 (Weeks 9-14)

Priority: High

## Problem Statement

The SQL Console has strong foundations (syntax highlighting, query templates, virtual scrolling) but the broader visualization layer needs enhancement. Schema browsing is text-heavy, chart options are limited, and there is no visual query plan explorer. Users expect pgAdmin-level schema navigation and Grafana-level charting.

## Implementation Plan

### 3.1 Schema Browser Enhancement

Tree-view navigation: Database > Schema > Tables/Views/Functions/Sequences

Expandable table node: shows columns with type, nullability, default, PK/FK icons

Right-click context menu: View Data (top 100), Copy CREATE TABLE, View Indexes, View Dependencies

MongoDB adaptation: Database > Collections > Document structure with sample documents

Search/filter within schema tree (fuzzy matching on table/column names)

### 3.2 Visual Query Plan Explorer

Parse EXPLAIN (ANALYZE, BUFFERS, FORMAT JSON) output into interactive tree

Node-based visualization: each plan node shows operation type, rows, cost, time

Color-coded by cost proportion (green to red gradient)

Click a node to see details: filter conditions, join type, index used, buffers

Compare mode: side-by-side plan comparison for before/after optimization

### 3.3 Chart Builder

Integrated chart panel below query results (toggle between Table and Chart views)

Auto-detect chart type from result columns: time + number = line, category + number = bar

Supported charts: line, bar, area, pie, scatter, heatmap (via Recharts)

Save chart configurations as dashboard widgets

Export charts as PNG, SVG, or embed in custom dashboards

### 3.4 Data Export & Sharing

Export query results: CSV, JSON, Excel (.xlsx), SQL INSERT statements

Shareable query links: encode query + connection in URL (read-only, respects permissions)

Scheduled query reports: run a saved query on a cron and email results

Clipboard integration: copy rows/cells with formatting for spreadsheet paste

### 3.5 Collection Browser (MongoDB)

Document viewer with JSON syntax highlighting and collapsible nested objects

Aggregation pipeline builder: visual drag-and-drop pipeline stages

Index advisor: analyze slow queries and suggest createIndex() commands

Schema inference: sample N documents and display inferred schema with type frequencies

# Phase 4: Monitoring, Error Handling & Reliability

Timeline: Sprint 8-10 (Weeks 15-20)

Priority: Medium-High

## Implementation Plan

### 4.1 Connection Pool Management

Configurable pool sizes per connection (min/max/idle timeout)

Pool metrics dashboard: active connections, idle, waiting, total created/destroyed

Auto-scaling: increase pool size under load, shrink during idle periods

Connection draining: graceful shutdown of pools when editing/deleting connections

Dead connection detection: auto-reconnect after network interruption

### 4.2 Unified Error Handling

Create ErrorBoundary wrappers for each sidebar section (not just the whole app)

Categorize errors: connection lost, permission denied, query timeout, server unavailable

Per-category recovery actions: retry, reconnect, switch connection, contact admin

Error toast notifications with context-aware messages (not generic "Something went wrong")

Error log viewer in Admin section: recent errors with stack traces, timestamps, affected queries

### 4.3 Alert Engine Enhancement

Threshold-based alerts: CPU > 80%, replication lag > 5s, long-running queries > 30s

Anomaly detection: detect sudden spikes in query count, error rate, or latency

Alert channels: in-app notifications, email digest (daily/weekly), Slack webhook integration

Alert rules editor: user-configurable conditions, thresholds, and notification targets

Alert history with acknowledge/resolve workflow and escalation policies

### 4.4 Metric Collection & Storage

Periodic metric snapshots: store key metrics every 5 minutes in vigil_metric_snapshots

Retention policy: configurable per-metric (default 7 days detailed, 90 days aggregated)

Historical trend charts: compare current performance to 1-day, 7-day, 30-day baselines

Capacity forecasting: linear regression on storage growth, connection count trends

### 4.5 High Availability & Resilience

Graceful degradation: show cached data when backend is unreachable (with staleness indicator)

Request retry with exponential backoff for transient failures

Circuit breaker pattern: stop polling a failed connection after N consecutive failures

Health check endpoint: /api/health returns control plane status, active connections, memory usage

Vercel Edge Config integration: feature flags for gradual rollout of new monitoring features

# Implementation Timeline

| Phase | Focus Area | Duration | Sprint | Status |
| --- | --- | --- | --- | --- |
| Phase 1 | Connection Onboarding Flow | 4 weeks | Sprint 1-2 | Critical |
| Phase 2 | Multi-Database Dashboard | 4 weeks | Sprint 3-4 | High |
| Phase 3 | Visualization & Query Layer | 6 weeks | Sprint 5-7 | High |
| Phase 4 | Monitoring & Reliability | 6 weeks | Sprint 8-10 | Medium-High |

Total estimated timeline: 20 weeks (5 months)

## Dependencies & Risks

Vercel Serverless Limits: Serverless functions have a 10-second timeout on the free tier. Background health checks and metric collection may need a separate worker (Vercel Cron Jobs or external).

Neon Free Tier Limits: Neon free tier allows 0.5 GB storage and auto-suspends after 5 minutes of inactivity. Metric snapshots and audit logs will need periodic cleanup to stay within limits.

MongoDB Driver: The mongodb npm package is lazy-loaded but adds ~2 MB to cold start. Consider dynamic imports or a separate Vercel function for MongoDB-specific endpoints.

Real-time Updates: Vercel does not support WebSockets. Current alert polling (10s interval) works but adds latency. Consider Vercel's new Edge Runtime streaming for near-real-time updates.

# Competitive Landscape

This comparison maps VIGIL's current and planned capabilities against leading database monitoring and management tools to identify where we align and where we differentiate.

| Capability | pgAdmin | Datadog | Grafana | VIGIL (Current) | VIGIL (Planned) |
| --- | --- | --- | --- | --- | --- |
| Multi-DB Support | PG only | All major | Via plugins | PG + MySQL + Mongo | PG + MySQL + Mongo |
| Cloud-Native | Self-hosted | SaaS | Both | Vercel + Neon | Vercel + Neon |
| Connection Wizard | Basic | Agent-based | Data source UI | Manual form | Guided wizard |
| Schema Browser | Excellent | Limited | None | Basic | Tree + visual |
| Query Editor | Full-featured | None | SQL plugin | Strong | Enhanced |
| Visual Query Plan | Yes | No | No | No | Yes (Phase 3) |
| Alert Engine | None | Advanced | Advanced | Basic | Threshold + anomaly |
| Custom Dashboards | None | Yes | Excellent | Basic | Drag-and-drop |
| Free Tier | Open source | Limited | Open source | Free | Free |
| Zero Install | Requires install | Agent needed | Requires install | Browser only | Browser only |

VIGIL's key differentiator: Zero-install, browser-based, cloud-native database monitoring with multi-database support on a completely free tier. No agents to deploy, no infrastructure to manage, no vendor lock-in.

# Technical Specifications

## API Endpoints (New)

| Method | Endpoint | Phase | Description |
| --- | --- | --- | --- |
| GET | /api/connections/count | 1 | Return connection count for first-run detection |
| GET | /api/connections/health | 2 | Health status of all saved connections |
| POST | /api/connections/parse-url | 1 | Parse connection string into structured fields |
| GET | /api/overview/fleet | 2 | Aggregate metrics across all connections |
| GET | /api/schema/:connectionId/tree | 3 | Schema tree for a specific connection |
| POST | /api/query/explain | 3 | Run EXPLAIN ANALYZE and return structured plan |
| GET | /api/metrics/history | 4 | Historical metric snapshots with time range |
| POST | /api/alerts/rules | 4 | Create/update alert rule configuration |
| GET | /api/health | 4 | System health: control plane, pools, memory |

## Frontend Components (New)

| Component | Phase | Location | Purpose |
| --- | --- | --- | --- |
| ConnectionWizard | 1 | components/Onboarding/ | Step-by-step connection setup |
| NoConnectionBanner | 1 | components/shared/ | Consistent empty state across all tabs |
| FleetOverview | 2 | components/views/monitoring/ | Multi-DB health dashboard |
| ConnectionSwitcher | 2 | components/layout/ | Top-bar connection dropdown |
| SchemaTree | 3 | components/views/database/ | Expandable schema browser |
| QueryPlanViewer | 3 | components/views/database/ | Visual EXPLAIN ANALYZE explorer |
| ChartBuilder | 3 | components/views/database/ | Query result charting |
| AlertRuleEditor | 4 | components/views/monitoring/ | Alert threshold configuration |

# Immediate Next Steps

With the Neon control-plane migration complete and all 45 screens accessible, the following actions should be taken to begin Phase 1:

1. Push the pending search_path fix commit and verify Vercel deployment is stable

2. Create a feature branch: feature/connection-onboarding

3. Build the NoConnectionBanner component first (highest impact, simplest implementation)

4. Implement connection string parser (supports postgresql://, mysql://, mongodb+srv://)

5. Design and build the ConnectionWizard with DB type selection and guided form

6. Add the /onboarding route with first-run detection

7. Test end-to-end: new user signup, onboarding wizard, first connection, Overview populates

— End of Roadmap Document —